DOCUMENT 14

Implementation Plan

CampusDesk AI

Agile Scrum (Compressed MVP)  •  12–14 Days

| Version | Methodology | Duration |
| --- | --- | --- |
| 1.0 | Agile Scrum (Compressed) | 12–14 Days |

# Table of Contents

- 1. Executive Summary

- 2. Project Scope

- 3. Development Methodology

- 4. Team Roles & Responsibilities

- 5. Development Environment

- 6. Repository Strategy

- 7. Project Structure

- 8. 12-Day Sprint Roadmap

- 9. Module Development Plan

- 10. Coding Standards

- 11. Testing Strategy

- 12. CI/CD Pipeline

- 13. Security Checklist

- 14. Performance Checklist

- 15. Deployment Strategy

- 16. Definition of Ready (DoR)

- 17. Definition of Done (DoD)

- 18. Risk Register

- 19. Release Plan

- 20. Post-Go-Live Support

- 21. Project Milestones

- 22. Deliverables

# 1. Executive Summary

The Implementation Plan provides the roadmap for building the CampusDesk AI MVP using an Agile development approach optimized for a solo developer.

Unlike enterprise projects spanning several months, this project is designed to be completed within 12–14 days while maintaining enterprise-grade architecture, coding standards, documentation, testing, and deployment practices.

The implementation follows an incremental development model where each day delivers a working feature that is tested and committed to the repository.

# 2. Project Scope

## MVP Scope

The first release includes the following modules:

Authentication

- Login, Logout, Role-Based Access Control, Session Management

Dashboards

- Student, Technician, Manager, Admin Dashboards

Incident Management

- Create, Update, Assign, Resolve, Close Incident

- Comments, Attachments, SLA Tracking

Knowledge Management

- Search Articles, View Articles, Categories, Related Articles

Service Catalog

- Browse Services, Submit Requests, Track Requests

Notification Center

- In-App Notifications, Read/Unread Status

Feedback

- Ticket Rating, Comments

Administration

- User Management, Category Management, SLA Configuration, Roles

Reports

- Dashboard Analytics, Ticket Reports, SLA Reports

## Out of Scope

- AI Virtual Agent

- Asset Management

- CMDB

- Mobile App

- HR Services, Finance Services, Hostel Management

- Multi-campus Support

# 3. Development Methodology

Agile Scrum (Compressed MVP Sprint)

Instead of traditional 2-week sprints, the project follows daily micro-sprints, allowing rapid delivery of functional increments.

Sprint Duration: 1 Day  |  Total Project Duration: 12–14 Days

## Development Timeline

| Day | Phase | Deliverables |
| --- | --- | --- |
| Day 1 | Project Setup | Git, Next.js, ServiceNow app, project structure, design system |
| Day 2 | Authentication | Login, RBAC, protected routes, session management |
| Day 3 | Dashboard | Student, Technician, Manager, Admin dashboards |
| Day 4 | Incident Mgmt I | Create, list, view incidents |
| Day 5 | Incident Mgmt II | Assignment, comments, attachments, SLA |
| Day 6 | Knowledge Base | Search, article view, categories |
| Day 7 | Service Catalog | Request services, tracking |
| Day 8 | Notifications | Notification center, feedback module |
| Day 9 | Administration | Users, roles, categories, SLA |
| Day 10 | Reports | Analytics, dashboard metrics, charts |
| Day 11 | Integration | API integration, debugging, validation |
| Day 12 | Deployment | Performance optimization, responsive UI, production deployment |
| Day 13 | Buffer (Opt.) | Bug fixes, documentation, UI polish |
| Day 14 | Showcase (Opt.) | Portfolio, README, demo video, screenshots |

Daily Workflow

Plan ↓ Develop ↓ Unit Test ↓ Integration Test ↓ Git Commit ↓ Deploy Preview

# 4. Team Roles & Responsibilities

Although this is a solo project, responsibilities are defined following enterprise practices.

| Role | Responsibility |
| --- | --- |
| Product Owner | Requirements and backlog prioritization |
| Solution Architect | System architecture and design |
| Frontend Developer | Next.js frontend implementation |
| ServiceNow Developer | Backend development and workflows |
| QA Engineer | Testing and validation |
| DevOps Engineer | Deployment and CI/CD |
| Security Reviewer | Security validation |

# 5. Development Environment

## Frontend

- Next.js 15, React 19, TypeScript

- Tailwind CSS, shadcn/ui

- React Hook Form, TanStack Query, Zod, Axios

## Backend

- ServiceNow Australia Release, App Engine Studio

- Script Includes, Scripted REST APIs, Flow Designer

- Business Rules, ACLs

## Development Tools

- Visual Studio Code, Git, GitHub

- Postman, Chrome DevTools, ServiceNow Studio

# 6. Repository Strategy

Git Workflow

main │ develop │ ├── feature/authentication ├── feature/dashboard ├── feature/incidents ├── feature/knowledge ├── feature/catalog ├── feature/admin └── hotfix/*

Branch Strategy

- main — Production-ready code

- develop — Integration branch

- feature/ — Feature development

- hotfix/ — Emergency production fixes

# 7. Project Structure

## Frontend

src/ ├── app/ ├── components/ (common, dashboard, incidents, knowledge, notifications, forms, ui) ├── features/ ├── hooks/ ├── services/ ├── lib/ ├── utils/ ├── types/ └── styles/

## ServiceNow

CampusDesk AI ├── Tables ├── Script Includes ├── REST APIs ├── Business Rules ├── Flow Designer ├── UI Policies / Client Scripts ├── ACLs └── Notifications

# 8. 12-Day Sprint Roadmap

## Sprint 0 (Day 1) — Project Setup

- Repository, Next.js, ServiceNow Application, Folder Structure, Design System

## Sprint 1 (Day 2) — Authentication

- Login, Logout, Protected Routes, RBAC

## Sprint 2 (Day 3) — Dashboard

- Student, Technician, Manager, Admin Dashboards

## Sprint 3 (Days 4–5) — Incident Management

- Create, View, Update Ticket, Timeline, Attachments, Assignment, SLA

## Sprint 4 (Days 6–7) — Knowledge & Services

- Knowledge Base, Search, Categories, Service Catalog, Request Submission

## Sprint 5 (Days 8–9) — Notifications & Administration

- Notifications, Feedback, User Management, Categories, Roles, SLA Configuration

## Sprint 6 (Days 10–12) — Reporting, Integration & Deployment

- Reports, Dashboard Analytics, API Integration, Testing, Deployment

# 9. Module Development Plan

| Module | Dependency | Priority |
| --- | --- | --- |
| Authentication | None | Critical |
| Dashboard | Authentication | Critical |
| Incident Management | Dashboard | Critical |
| Knowledge Base | Authentication | High |
| Service Catalog | Authentication | High |
| Notifications | Incident | Medium |
| Feedback | Incident | Medium |
| Reports | Incident Data | Medium |
| Administration | Authentication | High |

# 10. Coding Standards

## Frontend

- TypeScript Strict Mode, ESLint, Prettier

- Functional Components, Reusable Components, Custom Hooks

- API Separation

## Backend

- Layered Architecture: Controller → Service → Repository

- Script Includes, No duplicated business logic

- Reusable utilities

# 11. Testing Strategy

## Unit Testing

- Utilities, API Services, Script Includes

## Integration Testing

- Frontend ↔ Backend, Backend ↔ ServiceNow, Workflow Execution

## User Acceptance Testing

Validate: Authentication, Incident Lifecycle, Knowledge Search, Notifications, Reports, Administration

# 12. CI/CD Pipeline

Developer ↓ Git Commit ↓ Pull Request ↓ Code Review ↓ Lint ↓ Build ↓ Unit Tests ↓ Integration Tests ↓ Deploy to Development ↓ Deploy to Production

# 13. Security Checklist

- HTTPS

- Authentication & Authorization

- RBAC & ACL Validation

- Input Validation & Output Encoding

- Secure Headers

- Audit Logs

- Session Timeout

# 14. Performance Checklist

| Metric | Target |
| --- | --- |
| Dashboard Load | <2 sec |
| API Response | <500 ms |
| Search | <1 sec |
| Lighthouse Score | >90 |
| Accessibility | >95 |

Optimization: Lazy Loading, Code Splitting, Pagination, Caching, Image Optimization

# 15. Deployment Strategy

Developer ↓ Development ↓ Testing ↓ Production

Frontend: Vercel  |  Backend: ServiceNow Cloud

# 16. Definition of Ready (DoR)

A task is ready when:

- Requirements are complete

- UI is finalized

- API exists

- Acceptance criteria defined

- Dependencies identified

# 17. Definition of Done (DoD)

A feature is complete when:

- Development completed

- Code reviewed

- Tests passed

- Documentation updated

- Security validated

- Performance acceptable

- Successfully deployed

# 18. Risk Register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| API Changes | High | Versioning |
| Performance Issues | Medium | Optimization |
| Security Issues | High | Code Reviews |
| Scope Expansion | Medium | Strict MVP Scope |
| Platform Constraints | Medium | Prefer Standard ServiceNow Features |

# 19. Release Plan

## Version 1.0 (MVP)

- Authentication, Dashboard, Incident Management

- Knowledge Base, Service Catalog, Notifications

- Feedback, Reports, Admin

## Version 2.0

- AI Assistant, Asset Management, CMDB

## Version 3.0

- Mobile App, Multi-campus Support, Voice Assistant

# 20. Post-Go-Live Support

## Week 1

- Monitor logs, Fix critical bugs, User feedback

## Week 2

- Performance tuning, Minor enhancements, Documentation updates

# 21. Project Milestones

| Milestone | Target |
| --- | --- |
| Architecture Complete | Before Development |
| Foundation Complete | Day 2 |
| Core Features Complete | Day 9 |
| MVP Complete | Day 12 |
| Buffer & Polish (Optional) | Days 13–14 |
| Portfolio Ready | Day 14 |

# 22. Deliverables

## Documentation

- Product Requirements Document (PRD)

- Business Requirements Document (BRD)

- Functional Requirements Specification (FRS)

- Technical Requirements Document (TRD)

- Application Flow, System Interaction Flow

- Backend for Frontend (BFF) Architecture

- Data Model & Database Schema

- UI/UX Design Specification

- Design Token & Component Specification

- API Contract Specification

- Entity Relationship Diagram (ERD)

- Solution Architecture Blueprint

- Implementation Plan

## Technical Deliverables

- Next.js Frontend Application

- ServiceNow Scoped Application

- Scripted REST APIs, Business Rules, Flow Designer Workflows

- Script Includes, Responsive UI, Role-Based Access Control

- Deployment to Vercel and ServiceNow

- GitHub Repository, Portfolio Showcase